Project Planning Phase

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 30 OCTOBER 2022 |
| Team ID | PNT2022TMID34132 |
| Project Name | Real time Communication System Powered by AI for Specially Abled |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule


|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Kota Sravan Kumar  G Sumanth Nath Reddy |
| Sprint-2 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Kota Sravan Kumar |
| Sprint-1 | Login | USN-3 | As a user, I can log into the application by entering email & password | 1 | Medium | K Sravan Kumar  K Ramesh |
| Sprint-2 | Dashboard | USN-4 | As a user, I can log into my account in a given Dashboard | 1 | High | K Sravan Kumar  G Sumanth |
| Sprint-1 | User interface | USN-5 | Professional responsible for user requirements & needs | 1 | High | K Sravan Kumar  K Ramesh |
| Sprint-3 | Objective | USN-6 | The goal is to describe all the inputs and outputs | 1 | High | K Sravan Kumar  PV Sai Teja |
| Sprint-4 | Privacy | USN-7 | The developed application should be secure for the users | 1 | High | K Sravan Kumar  PV Sai Teja |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points**  **Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 30 OCT 2022 | 04 Nov 2022 | 20 | 04 Nov 2022 |
| Sprint-2 | 20 | 6 Days | 04 Nov 2022 | 09 Nov 2022 | 20 | 09 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 09 Nov 2022 | 14 Nov 2022 | 20 | 14 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



# Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile [software development](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/) methodologies such as [Scrum](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/). However, burn down charts can be applied to any project containing measurable progress over time.

18

16

14

12

10

8

6

Sprint 4

Sprint 3

Sprint 2

Sprint 1

4

2

0

day 1

day 2

day 3

day 4

day 5

day6